## AI Team Daily Standup - Mandatory*

Jul 17, 2026

Lalit Suryan Santosh Maknikar rishi.sahu@growth99.com Monika Desai Mehul kothari Saumya Mishra Kundan Kumar Abhishek Mishra Shubhashis Swain Yogesh Paygude Manish Patidar Akash S Pushkar Murkute Ankur Singh Sai Somanath Muskan Arora Akshita Garg Ajay Chafekarande Akshay Dhole Rimsha Riyadh Disha Sil Abhishek H M Gopesh Pandey Sachin Tripathi Neha Kakkar Omm Chavan janhavi.made@growth99.net sai.somanath@g99.plus

Technical development progress and compliance updates were reviewed, alongside production release planning and project tracking strategy decisions.

Team Jira Tasks and Updates

- Monica: R&D for transfer call (3624) and MCP connection APIs (3769) ongoing.

- Mehul: Onboarding UI/UX restructuring complete per team feedback.

- Pushkar: Development ongoing for email template sorting (3786), security task (3713), third-party source selection (3665), read-only APIs (3675), AI blast debugging (3784), and admin MFA/login API (693).

HIPAA Compliance

- Compliance findings documented by Manish.

- Codebase analysis for HIPAA compliance steps ongoing by Pushkar.

- Code scan artifacts confirmed as available.

Production Release Planning

- Full production release targeted for Tuesday.

- Pre-testing initiated; code freeze scheduled for Monday.

- Chatbot repository excluded from production release requirements as repository unused.

Technical Infrastructure and Bug Fixes

- Sachin: One-click login development and bug resolution (3710) underway.

- Lalit, Akash, and Neha: AWS migration, multira upgrade, infrastructure setup, and testing for Jira 374 ongoing.

- Akshay: QA review for Jira 3679 and 3678 in progress; development starting for 3777 and 3380.

- Akshita: Automatic Jira comment implementation (3774) in progress.

TED Project Alignment

- TED project tracking integrated into existing project structure.

- Epic creation selected as method to manage TED-related tasks.

Next steps

- [Monika Desai] Document Jira 3624: Identify documents and scenarios for transfer call functionality and create the required documentation.

- [Monika Desai] Document Jira 3769: Research APIs for connection and create the necessary documentation.

- [Mehul kothari] Share Feedback: Share onboarding feedback document with team members.

- [Akshita Garg] Request Updates: Request the social team member to provide daily updates to the group.

- [Pushkar Murkute] Analyze HIPAA Compliance: Analyze the codebase to identify specific steps for HIPAA compliance.

- [Manish Patidar] Share Artifacts: Share code scan artifact links with Pushkar.

- [Manish Patidar] Add Documentation: Add compliance documents to the project topic.

- [Akshita Garg] Send Notification: Send a notification to the group on Monday morning regarding the code freeze and testing status.

- [Saumya Mishra] Create Epic: Create an epic for TED and organize related tickets within the existing project structure.

You should review Gemini's notes to make sure they're accurate. Get tips and learn how Gemini takes notes

How is the quality of these specific notes? Take a short survey to let us know your feedback, including how helpful the notes were for your needs.