## AI Team Daily Standup - Mandatory*

Jul 20, 2026

Lalit Suryan Santosh Maknikar rishi.sahu@growth99.com Monika Desai Mehul kothari Saumya Mishra Kundan Kumar Abhishek Mishra Shubhashis Swain Yogesh Paygude Manish Patidar Akash S Pushkar Murkute Ankur Singh Sai Somanath Muskan Arora Akshita Garg Ajay Chafekarande Akshay Dhole Rimsha Riyadh Disha Sil Abhishek H M Sujal Rathore Gopesh Pandey Sachin Tripathi Neha Kakkar Omm Chavan janhavi.made@growth99.net sai.somanath@g99.plus

Production release planning and task updates were reviewed alongside strategy shifts for project management automation and development.

Production Release and Testing

- Freeze on all non-blocker changes effective immediately for tomorrow's production release.

- Release testing initiated to identify potential blockers.

Multi-rag Issues

- Multi-rag release strategy prioritized despite pending bugs and ongoing testing delays since June 25th.

- Rollback to stable version planned to resolve recent document upload processing failures.

AI Campaign and Configuration

- AI campaign access constraint update required to prevent prompt generation during GI deactivation.

Project Updates

- Jira task updates documented for provisioning services, debugger implementation, and analytics graph updates.

- Self-assessment email service listing issue identified for separate ticket creation.

- MCP gateway and server endpoint development ongoing.

Reporting and Process Automation

- Weekly performance dashboard required for sprint progress, task completion, and man-hour tracking.

- Atlassian AI tools evaluation requested for automated story point generation based on task descriptions.

- Transcript analysis workflow integration with tracking tickets required for daily updates.

Next steps

- [The group] : Begin release testing for production to identify potential blockers.

- [Ankur Singh] : Investigate the multi-rag document upload issue to ensure files are processed correctly.

- [Shubhashis Swain] : Add a constraint to ensure AI campaigns remain inaccessible when GI is deactivated.

- [Akshita Garg] : Contact the team member to invite them to the meeting and request an update.

- [Monika Desai] : Connect with Aas to verify the ticket related to Right Apps.

- [Lalit Suryan] : Create a separate ticket for the service listing issue found in the self assessment email.

- [Akshita Garg] : Prepare a progress report regarding the multi-rag work including the start date and bug history.

- [Akshita Garg] : Generate a weekly performance dashboard to track task completion and sprint progress.

- [Akshita Garg] : Evaluate Atlassian AI tools to determine if they can automatically generate story points based on ticket descriptions.

- [Akshita Garg] : Streamline transcript analysis into a tracking ticket and provide daily updates to management.

You should review Gemini's notes to make sure they're accurate. Get tips and learn how Gemini takes notes

How is the quality of these specific notes? Take a short survey to let us know your feedback, including how helpful the notes were for your needs.