## AI Team Daily Standup - Mandatory*

Jul 21, 2026

Lalit Suryan Santosh Maknikar rishi.sahu@growth99.com Monika Desai Mehul kothari Saumya Mishra Kundan Kumar Abhishek Mishra Shubhashis Swain Yogesh Paygude Manish Patidar Akash S Pushkar Murkute Ankur Singh Sai Somanath Muskan Arora Akshita Garg Ajay Chafekarande Akshay Dhole Rimsha Riyadh Disha Sil Abhishek H M Sujal Rathore Gopesh Pandey Sachin Tripathi Neha Kakkar Omm Chavan janhavi.made@growth99.net sai.somanath@g99.plus

Team reviewed technical bugs and development progress while finalizing a new strategy for duplicate lead processing.

Bug Fixes and Infrastructure Blockers

- Jira 3852 variable issue fixed; pending validation.

- Jira 3851 unknown contact GI response issue in progress.

- Multi-rag bulk delete functionality inconsistent; documents persist after business deactivation.

- Spot encryption inconsistencies causing intermittent failures during testing.

AI Triggers and Campaign Status

- Campaign triggering operating normally.

- AI triggers failing for valid contacts; investigation ongoing.

Development and Feature Updates

- Monica Desai focusing on voice agent dashboard usage and onboarding feedback.

- Akshita Garg awaiting confirmation from Ben regarding minute usage amounts.

- Pushkar Murkute developing inbox contact ordering and landing page API refactoring.

- Lalit Suryan managing AWS cost optimization and one-click deployment tasks.

NLM Integration

- Sujal Rathore completed NLM testing with DBGPT.

- NLM integration and parallel testing on Growth 910 platform pending.

- Santosh Maknikar requested separate test credentials for security compliance.

Sprint Performance Reporting

- Weekly sprint performance report acceptance criteria established.

- Bitbucket cloud integration pending for commit tracking.

Next steps

- [The group] Test Jira 3852: Verify the fix for the variable issue replacing the booking URL.

- [Abhishek Mishra] Test Jira 3851: Test the ticket in QA review regarding unknown contact SMS responses.

- [Ankur Singh, Akash S] Check Multi-rag Issues: Investigate and provide status updates for all multi-rag issues.

- [Ankur Singh, Akash S] Confirm Code Source: Verify if the issues originate from the internal code or the multi-rag team code.

- [The group] Report Encryption Errors: Provide error details if spot encryption issues are encountered.

- [Gopesh] Review NLM Testing: Conduct a review of the NLM testing work to prepare for integration.

- [Akshita Garg] Create Test Credentials: Generate separate test credentials for Santosh.

- [Pushkar Murkute, Monica Desai] Create MCP APIs: Develop the right APIs for the MCP.

- [Monica Desai] Involve Sai: Coordinate with Sai to include him in the backend development task for MCP APIs.

- [Yogesh Paygude] Review Duplicate Leads: Examine the ticket regarding marking the oldest lead as a duplicate to assess potential impacts.

- [Akshita Garg] Share Epic Details: Provide epic details for quadrant testing to Ankur and Lalit.

- [Akshita Garg] Implement Dashboard: Build the weekly sprint performance tracking dashboard.

- [Akshita Garg] Connect Bitbucket: Integrate Bitbucket with the cloud to track commit progress for sprint tasks.

You should review Gemini's notes to make sure they're accurate. Get tips and learn how Gemini takes notes

How is the quality of these specific notes? Take a short survey to let us know your feedback, including how helpful the notes were for your needs.