## AI Team Daily Standup - Mandatory*

Jul 22, 2026

Lalit Suryan Santosh Maknikar rishi.sahu@growth99.com Monika Desai Mehul kothari Saumya Mishra Kundan Kumar Abhishek Mishra Shubhashis Swain Yogesh Paygude Manish Patidar Akash S Pushkar Murkute Ankur Singh Sai Somanath Muskan Arora Akshita Garg Ajay Chafekarande Akshay Dhole Rimsha Riyadh Disha Sil Abhishek H M Sujal Rathore Gopesh Pandey Sachin Tripathi Neha Kakkar Omm Chavan janhavi.made@growth99.net sai.somanath@g99.plus

Technical sprint updates addressed post-release bugs, infrastructure optimization, and ongoing feature developments across project modules.

System Testing and Bug Fixes

- Jira 3874 GI follow-up response displays incorrect booking link variable.

- Jira 3865 Gate API deactivation failure identified as medium priority non-critical issue.

- Jira 383 new user email verification failure in production currently under investigation.

Onboarding and Product Development

- Jira 3861 onboarding form feedback 7 of 13 completed.

- Product service deployment failure currently blocking progress.

- Jira 3704 GI voice agent package renewal finished with dashboard and low balance notification tasks pending.

- Chatbot sign implementation and new LLM version validation in progress.

Contact and Inbox Management

- Jira 3772 cursor-based pagination implemented for inbox contact ordering.

- Jira 3741 AI and manual blast details view enabled regardless of status.

- Jira 3696 autobased validation implemented for public APIs.

Infrastructure and DevOps

- Jira 3859 duplicate leads source information update currently in code review.

- Jira 3873 smart link authentication with lambda function implementation in progress.

Next steps

- [Yogesh] Resolve bugs: Resolve identified Jira 3874 and 3865 tickets by the end of the day.

- [Mehul] Fix deployment: Resolve the product service deployment failure occurring since last night.

- [Mehul] Update form: Complete the remaining five or six feedbacks for Jira 3861.

- [Omm] Support characters: Enable support for special characters in contact first and last names within Jira 3737.

- [Kundan] Add optional fields: Implement support for gender, date of birth, and marketing preferences in contact input templates for Jira 3739.

- [Pushkar] Fix API: Address issues with the MF setting API in Jira 3694.

- [Pushkar] Merge PR: Finalize and merge changes for Jira 3696 today.

- [Neha] Evaluate humanizer: Evaluate alternatives to avoid using the current content based service.

- [Ankur] Configure database: Set up a custom image for the GPT database and check AWS inspector issues.

- [Akash] Optimize costs: Resize Elastic Container Service instances and implement cost optimizations.

- [Lalit] Coordinate endpoints: Discuss product MCP endpoints with Monika.

You should review Gemini's notes to make sure they're accurate. Get tips and learn how Gemini takes notes

How is the quality of these specific notes? Take a short survey to let us know your feedback, including how helpful the notes were for your needs.